Assessment Cover Sheet

| Unit Code and Title | ICT942 Cybersecurity Project |
| --- | --- |
| Assessment Name and Number | Assessment 1 - Clinical Note Accuracy & Verification Engine |
| Teaching Period / Year | Semester 2 2026 |
| Lecturer / Unit Coordinator | Assoc. Prof. John Ayoade |
| Submission Date | 23/08/2026 |
| Submission Type | ☐ Individual ☐ Group |

Team Members (Complete ONLY for group assessments)

| Student Name | Student ID | Contribution (%) | Responsibilities for the Assessment |
| --- | --- | --- | --- |
| Aarju Pradhan | CIHE251232 | 25% | Project Charter and Stakeholder Analysis and Business and Problem Analysis |
| Avash Gharti Magar | CIHE23410 | 25% | Requirements Elicitation Report |
| Mohammad Hassan | CIHE241146 | 25% | Software Requirements Specification (SRS) |
| Muhammad Daud Shafique | CIHE250100 | 25% | Feasibility and Risk Analysis Report |

Declaration

By submitting this assessment, I/we confirm that this work is my/our own and complies with the CIHE Academic Integrity Policy and the QA70 Use of GenAI in Teaching, Learning, Assessment and Research Policy. Any use of AI or other tools has followed the assessment instructions and guidance provided in the CIHE Student Guide on the Use of AI and has been fully acknowledged in the AI/Tool Use Declaration Table below. I/we understand that inappropriate or unacknowledged use of AI, or submission of work that is not my/our own, may constitute academic misconduct. I/we also confirm that this assessment has not been previously submitted unless approved, and I/we consent to its use for standard academic integrity, quality assurance, and AI governance review processes.

Student(s) Signature: Aarju Pradhan, Avash Gharti Magar, Hassan, Daud
Date: 23/08/2026

| GenAI Tool | Description |
| --- | --- |
| Google Gemini | Used for brainstorming ideas, summarising referenced reports and analysing content across sections of the assessment. |

Table of Contents

Project Charter and Stakeholder Analysis	4

1. Project Overview	4

2. Project background	4

3. Project Objectives	4

4. Scope	4

5. Stakeholder Analysis	5

6. Success Criteria	5

Business and Problem Analysis Report	6

1. Executive Summary	6

2. Organization Overview	6

3. Current Situation Analysis	6

4. Root Cause Analysis	6

5. SWOT Analysis	7

6. Business Summary	7

Requirements Elicitation Report	7

1.Introduction	7

2.Elicitation Methods Used	8

2.1Document Review	8

2.2 Observation	8

3. Stakeholder Requirements	8

4. Functional Requirements	9

5. Non-Functional Requirements	9

6. Assumption and Constraints	10

Requirements Specification (SRS)	10

1. Introduction	10

2. Proposed System Overview	10

3. Use Cases	11

5. Non-Functional Requirements	12

6. Acceptance Criteria	13

Feasibility and Risk Analysis Report	13

1. Feasibility Study	13

Technical Feasibility	13

Economic Feasibility	14

Legal Feasibility	14

2. Risk Register	14

3. Cybersecurity Evaluation	14

References	15

Appendix A: Meeting Minutes	15

Appendix B: Diagram	16

Appendix C: Interview Notes	17

Appendix D: Result	17

# Project Charter and Stakeholder Analysis

## 1. Project Overview

Title: Clinical Note Accuracy & Verification Engine

Partner: FAZ Australia

Team members: Aarju Pradhan

Hassan Mohammad

Muhammad Daud Shafique

Avash Gharti Magar

Project Supervisor: Assoc. Prof. John Ayoade

Date: 23 August 2026

GitHub Repository: https://github.com/AarjuPradhan/MedTalk-Verification-Engine

Jira Workspace: https://aarju.atlassian.net/jira/software/projects/MVE/list?jql=project%20%3D%20MVE%20ORDER%20BY%20cf%5B10019%5D%20ASC

## 2. Project background

FAZ Australia is a health technology company based in Canberra, Australia. The primary product of the organization, which is Medtalk acts as an artificial intelligence (AI) medical scribe that automatically generates structured clinical notes by processing audio from doctor’s consultations. This will reduce administrative burdens but AI generated content is bound to have some critical errors such as hallucination (fabricating details), omissions (leaving out crucial information) or contradictions (recording incorrect facts). In order to make sure clinical safety and practitioner trust are achieved, the company requires an automated verification engine that compares the AI generated note against the original transcript before final physician approval which aligns with standard IT project risk mitigation strategies (Skulmoski, 2022).

## 3. Project Objectives

- Design a verification engine capable of automatically comparing an AI generated clinical note against the original consultation transcript.

- Develop a system that flags discrepancies (omissions, contradictions and hallucinations) and assign a rating to each identified issue.

- Formulate a testing plan using synthetic conversation transcripts and notes which data has some deliberate errors to evaluate the engine capabilities.

## 4. Scope

In Scope

- Development of a verification engine prototype and a reporting dashboard/interface.

- Utilization of fake consultation transcripts and AI generated notes for all testing and validation processes.

- Implementation of scoring system to identify match, omission, contradiction or unsupported statement.

Out of scope

- Connecting the verification engine prototype with the live MedTalk system or real patient database.

- Implementing automatic correction of the generated clinical notes as the system is strictly limited to flagging identified issues.

- Any form of clinical decision making or assessment of clinical correctness beyond text comparison.

## 5. Stakeholder Analysis

| Stakeholder | Role | Interest | Influence |
| --- | --- | --- | --- |
| FAZ Australia (Atif Nisar) | Client | High | High |
| Medical Practitioners | End Users | High | Medium |
| Assoc. Prof. John Ayoade | Project Supervisor | High | High |
| Project Team | Development Team | High | High |

## 6. Success Criteria

- The verification engine successfully runs synthetic transcript and note pairs from end-to-end.

- The system accurately identifies and classified planted errors with appropriate severity ratings.

- A functional report or dashboard clearly displays the total number of flagged issues into category and their severity.

# Business and Problem Analysis Report

## 1. Executive Summary

FAZ Australia’s MedTalk provides operational efficiencies by saving doctors significant time as it utilizes AI to draft clinical notes. However, AI generated text has limitations. It can hallucinate and omit data. This project proposes to design and develop a “Clinical Note Accuracy & Verification Engine” so it can serve as an automated safety net. This prototype will flag discrepancies between synthetic consultation transcripts and AI generated notes. This project will provide a framework to catch errors early to reduce clinical risk and build trust in the MEDTalk platform.

## 2. Organization Overview

- Industry sector: health technology

- Business model: Development and deployment of AI clinical documentation platforms to medical practices within Australia by integrating with existing clinical software infrastructure.

- Key services/products: MedTalk (AI medical scribe)

## 3. Current Situation Analysis

Current Progress

The MedTalk system currently listens to medical consultations and uses AI to automatically draft a structured clinical note to save the practitioner time on administrative paperwork.

Existing Challenges

- AI can generate hallucinations and add unsupported statements or details that have no basis in the consultation transcript.

- Ai might omit clinically relevant facts that were discussed during the patient consultation from the final generated note.

- AI can create direct contradictions such as recording incorrect timeline, diagnosis or medication dosage.

## 4. Root Cause Analysis

Problem Statement

AI generated clinical notes can contain factual inaccuracies and omissions. If they are undetected then it can pose significant risks to patient record integrity and require extensive manual verification by medical staff.

Root Cause

- Large Language Models (LLMs) inherently carry a risk of generating content unsupported by the source input which is a phenomenon recognized as a primary barrier to safe clinical implementation (Liu et al., 2024).

- The lack of an automated verification process designed to compare facts between the finalized note and the original transcript.

## 5. SWOT Analysis

- Strengths: MedTalk successfully reduces the administrative burden on doctors and integrates with existing clinical software.

- Weaknesses: The current system lacks an automated safety mechanism to verify the factual consistency of the AI output against the original transcript.

- Opportunities: Implementing a verification engine will increase clinical trust and establish the product through the commitment to clinical safety.

- Threats: Undetected inaccuracies such as incorrect medications or diagnosis could cause severe clinical harm, ethical liability and loss of user confidence (Liu et al., 2024).

## 6. Business Summary

The primary business requirement is the development of a standalone verification engine prototype which is capable of analyzing synthetic AI generated clinical notes against their consultation transcripts. The system must include a scoring system that identifies errors such as omission, contradiction, unsupported statements and assign severity levels. The system also must include a reporting interface or dashboard to display these flagged issues and report on the engine’s performance using standard precision and recall metrics.

# Requirements Elicitation Report

## 1.Introduction

The week 3 requirements elicitation phase was centred around discovering and documenting the requirements for the MedTalk Clinical note Accuracy and Verification Engine. The system that is going to be launched will help verify AI-generated clinical notes by comparing them with the original consultation transcript. This will make it possible to uncover potentially incorrect statements before accepting or using clinical information.

For week 3 I work in Jira under the code MVE-3 was used to manage the tasks. MVE-12 included the elicitation methods and stakeholder requirements while MVE-13 included the preliminary functional and non-functional requirements.

The resulting requirements description was stored as a document in GitHub using the feature/week-3-requirements branch.

## 2.Elicitation Methods Used

Two main requirements elicitation methods were used during this stage; document review and observation. These are also the two methods identified in the week 3 assessment structure.

### 2.1Document Review

We conducted a document review to become familiar with the details of the Medtalk project namely its objectives and the expected functionality of the verification system.

Through this process several key areas that needed to be handled were identified. One of these was that the verification engine should compare a machine-generated clinical note against the relevant consultation transcript to determine whether the generated note adequately reflects the source material.

The document review drew attention to the necessity of detecting missing information, inconsistencies, unsupported claims and other issues. It also allowed for the identification of medically significant items that the verification process should focus on such as medication, medication dosages, diagnoses, numerical values and timelines.

### 2.2 Observation

Observation was used as a major strategy to understand how the verification process for AI-generated clinical notes would function from a user’s perspective.

This analysis revealed that detecting a problem is only one step in the process and in not enough. It is essential that the identified problems are communicated in an explicit yet professional way so that the doctor can easily understand and review them.

The problem should be ranked where possible so that clinically relevant differences are noticed first.

## 3. Stakeholder Requirements

The key stakeholder categories at the requirements stage were clinicians, system administrators and the project/development team. Clinicians will be the main users of the verification results.

They require features that can clearly identify differences between AI-generated medical notes and consultation transcripts. These can include omitted information, contradictory statements or information unsupported by the original transcripts.

To protect the system from possible cyber threats and breakdowns in its operation system administration should have access to logs that help track system operation and troubleshoot potential technical issues. As clinical data processing is among the system functions confidentiality and security issues will also be very important elements of stakeholder expectations.

The project and development team wants the functional specification to be clearly defined and logically grouped. These details in the form of requirement documents help to define system functionality support coding and perform testing.

## 4. Functional Requirements

Functional requirements outline how the Medtalk Clinical Note Accuracy and verification Engine should perform its core functions. The system should make a consultation transcript available alongside AI-generated clinical notes for verification.

The system is expected to verify the generated clinical note against the consultation transcript after the inputs have been received. The identification of missing information is one of the major requirements.

The system will be able to flag consultation information that should be included in the clinical note but has not been included. Contradiction detection is another function.

A contradiction occurs when information provided in the generated clinical note contradicts information from the consultation. Another function is the detection of unsupported information.

If there is a section in the generated note containing details that are not supported by the consultation transcript the system shall flag those sentences. During the verification phase the system shall highlight important clinical information.

Medications, treatment dosages, diagnoses, figures and timelines where errors could result in significant mistakes are examples of this type of information. After the system has identified likely problems, it shall present them to clinician for inspection.

The system will automatically sort the problems from the most to the least important where appropriate to support doctors in identifying which items require the most attention. Verification actions need to be stored to support system monitoring and troubleshooting.

## 5. Non-Functional Requirements

Besides functional behaviour, the Week 3 analysis identified non-functional requirements for the quality and operation of the proposed system. Security and privacy are key requirements since patient dialogue transcripts and clinical notes might contain private information.

This means that the system must process date in a way that provides adequate protection against unauthorised disclosure of or access to sensitive information.

It is expected that verification results will be delivered to the user within a reasonable time so as not to cause major disruption to the user’s workflow. Usability is crucial particularly when presenting verification output.

The system should communicate the identified issues at a level that clinicians can understand without introducing additional complexity.

Reliability means that the system must respond consistently during the verification process. Maintainability should also be considered since the system will be continually tested, enhanced and changed as the project progresses.

Detailed system documentation will assist developers and other project contributors who need to maintain or troubleshoot the solution.

## 6. Assumption and Constraints

Several assumptions and constraints were considered during the documentation of the initial set of requirements. One assumption is that a consultation transcript and an AI-generated clinical note shall the input pair for the verification process.

It is further assumed that the verification system is not intended to replace a doctor’s role with machine learning and that a doctor still needs to verify the system’s findings.

Time is one of the main constraints of the project because the available academic period determines the schedule for completing the project.

Another constraint is technology, since the performance and accuracy of verification are greatly influenced by the technologies that the project team can access. Lastly, the use of sensitive data must be limited through measures such as strong encryption and strict access controls.

# Requirements Specification (SRS)

## 1. Introduction

The Clinical Note Accuracy software is detailed in this SRS document.

Verification engine app proposed for FAZ Australia. The system offers an extra verification.

step through which AI-generated clinical notes are compared with their original counterparts.

record of discussion The objective is to discover potential error before a clinician uses it.

the data.

This clinical review system shall not replace the clinician judgements. The Week 3 requirements analysis proved the verification systems must address both functional.

needs regarding behavior and quality, including security, performance, usability, and reliability

The prototype that was proposed will.

- Examine synthetic consultation transcripts against clinical notes generated by artificial intelligence.

- Identify possible mismatches.

- Categorize Diagnosed Problems.

- Give level of damage.

- Verification results should be made available through a reporting interface/dashboard.

Synthetic or mock data will be used for testing. Automatic integration of live Med Talk data using real patient data.

The scope of the project does not include correcting clinical notes and clinical decision making.

## 2. Proposed System Overview

The verification engine will serve as a distinct verification phase following an AI-produced clinical.

A notice was produced. The consulting transcript and related document are its main inputs.

Clinical note created by AI. The note's information and the source are compared by the engine.

transcript and indicates triggering flags.

The project document lists out various types of issues the system must detect.

- The transcript lacks relevant information which is contained within the.

- created note.

- The note is contradictory to what is in the transcript.

- The generated note contains information that cannot be unsupported statements.

- backed up by the transcript.

- The medication information provided in the document produced does not match the.

- transcript.

- Diagnosis is incorrect: The generated note contains a diagnosis that is incorrect and not compatible.

- text transcript.

- The information related to dates, duration or any time is not matching.

- Sure, I can help you with that but first, let me know if you have any context or details about this transcript.

The system must categorize and assign the effective severity for every detected issue.

Put it into words. The outcome must then be presented in a report or similar.

dashboard for critique. Synthetic testing and measurement are necessary for project success criteria.

completeness refers to recall.

The Starter Kit gives a simple perspective. The transcript declaring a patient about to have a test.

The report generated by the engine should reflect that complaint as far coughing for three weeks.

Timeline has been assigned an incorrect severity explain mismatch

## 3. Use Cases

Use Case 1: Verify Clinical Note

Actor: Clinician or authorized test user

Clinician or approved testing user.

A mock consultation transcript and relevant AI clinical note.

can be accessed.

Central Course.

- The user supplies the transcript of the consultation and produced clinical note.

- The verification process is started by user.

- The produced note is compared to the transcript by the system.

- The system detects potential matches.

- The system classifies the detected problems.

- The system assigns a level of severity.

- The software offers a straightforward explanation in easy-to-read English.

- The verification result is displayed by the system to the user.

- The user can view the possible inconsistencies that may arise.

Use Case 2: Assessment of Verification Outcomes

Service provider or authorized user.

The user reviews the identified issues their categories severity levels and.

explanations. This serves as evidence for Week 3 where detected issues are to be clear.

suitable thought to higher-priority problems.

4. Functional Requirements

The following functional requirements were developed from the Week 3 elicitation work.

| ID | Functional Requirement | Priority |
| --- | --- | --- |
| FR1 | The system shall accept a consultation transcript and corresponding AI-generated clinical note for verification. | High |
| FR2 | The system shall compare the AI-generated note against the consultation transcript. | High |
| FR3 | The system shall identify omitted information. | High |
| FR4 | The system shall identify contradictory information. | High |
| FR5 | The system shall identify unsupported information. | High |
| FR6 | The system shall highlight clinically important information such as medication, dosage, diagnosis, figures and timelines. | High |
| FR7 | The system shall present identified issues for user review. | High |
| FR8 | The system shall prioritize detected issues according to the agreed severity or importance approach. | Medium |
| FR9 | The system shall record verification actions to support monitoring and troubleshooting. | Medium |

These requirements reflect the Week 3 report, which identified comparison, omission detection, contradiction detection, unsupported-information detection, highlighting of clinically relevant information, user review, prioritization and recording of verification actions as required system capabilities.

## 5. Non-Functional Requirements

The Week 3 analysis identified security and privacy, performance, usability, reliability, maintainability and documentation as key quality requirements.

- Security and Privacy: The system should protect sensitive information and follow the project's synthetic-data approach. The prototype should not require or process real patient information.

- Performance: Verification results should be returned within a reasonable timeframe so that the checking process does not unnecessarily interrupt the intended workflow. A specific response-time target should be agreed with the project mentor before finalisation.

- Reliability: The system should produce consistent verification results when processing the agreed synthetic test cases.

- Usability: Detected issues should be presented clearly, allowing users to understand both the type and importance of each flagged issue.

- Maintainability: System documentation should be sufficient to support troubleshooting, testing and future changes.

## 6. Acceptance Criteria

Acceptance criteria define how the project will determine whether the proposed requirements have been met. The verification engine should accept a consultation transcript and corresponding generated note, compare the two inputs and identify potential discrepancies. Each flagged issue should include a category, severity and plain-English explanation.

For example:

Given: The transcript states that a cough has lasted three days.

When: The cough was reported to have lasted three weeks in the generated note.

The system is expected to flag it as an incorrect timeline and assign appropriate severity.

and provide specifics of the mismatch.

The additional acceptance criteria should check whether the system can

- Recognize the agreed errors types.

- Present verification results visibly.

- Check the proposal against the synthetic test set of the project.

- Assess precision and recall.

- Identify Errors Intentionally Introduced in the Synthetic Test Cases

- The last evaluation should show that the verification engine can accurately detect the.

error types, while ensuring that the resulting outcomes are sufficiently lucid for clinical evaluation.

# Feasibility and Risk Analysis Report

## 1. Feasibility Study

This part analyzes the technical, economic, and legal feasibility of creating the Clinical Note Accuracy & Verification Engine prototype.

### Technical Feasibility

In terms of software architecture, a system solely based on rules is insufficient since it cannot process implicit clinical context or terms that mean the same thing. Hence, it is quite feasible and necessary to create a hybrid pipeline. "Conventionally, regular programming (regex) is suitable for dealing with strict constraints (for example, lab values), whereas language technologies devise an assessment of semantic discrepancies." The latest publication by Ben Abacha et al. elaborates on the incapability of traditional evaluation method towards the automated generation of medical notes, proving this is a compelling reason for the need for a smart hybrid verification system from technical point of view.

### Economic Feasibility

The MedTalk platform enhances the efficiency of the clinic by significantly decreasing time spent on administration. On the other hand, mistakes made by AI may result in serious financial losses and a loss of reputation. The economic efficiency of developing a safety measure is justified, since it minimizes and limits the manual verification carried out by doctors.

### Legal Feasibility

In order to comply with laws on data privacy (like the Australian Privacy Act), the scope of the project narrows the nature of the verification engine so that it does not connect to the actual MedTalk system and to the real patient databases in order to ensure that all development and testing takes place exclusively on synthetic conversations, thus eliminating all legal risks associated with patient confidentiality (Skulmoski, 2022).

## 2. Risk Register

Below we describe the main risks related to the use of the AI verification engine and the corresponding mitigation strategies designed to provide reliable operation of the system.

Risk 1: Alert fatigue (false positives). The notifications about every little discrepancy in conversation will lead to alert fatigue on the part of the clinicians. Mitigation: The engineers will develop a scoring system with three levels of severity of alerts: critical, high, and medium.

Risk 2: AI hallucinations and misses (false negatives). Language models are often known to produce erroneous facts, and this makes it difficult for safe implementation of clinical software (Liu et al., 2024). In case the system fails to pick up the erroneous diagnosis, lives might be at risk. Mitigation: The evaluation system will be oriented to ensure maximum recall in quantitatively severe cases.

Risk 3: Entrapment of Synthetic Dataset Bias. It is possible that verification mechanisms could become anchored to a limited number of synthetic datasets, failing to hold when confronting challenging real-world cases.

Mitigation: The group will conduct extensive peer review of all pairs of tested instances in order to include varied situations in the test collection.

## 3. Cybersecurity Evaluation

Positioning itself within the realm of standard IT project risk mitigation techniques, the cybersecurity aspect in regard to the prototype presupposes total isolation of the setup, as well as the employment of fundamental threat models (Skulmoski, 2022).

- System Isolation: The prototype will be completely ‘sandboxed’. Since it processes only synthetic data and is not connected to the working environment, the possibility of infiltration of medical data will be avoided.

- Threat Modeling and Vulnerability Analysis: The prototype for the reporting dashboard will feature principles of traditional software security practices, including secure configuration and preventing leakage of any cleartext information during processing.

- AI-Specific Risks: The machine itself acts as a safeguard against cybersecurity problems, functioning as means of securing the integrity of information. It detects misleading statements and incorrect information, acting as an automated verifier of the accuracy of outputs of the LLM.

# References

Ben Abacha, W.-w. Yim, G. Michalopoulos, and T. Lin, "An investigation of evaluation methods in automatic medical note generation," in Findings of the Association for Computational Linguistics: ACL 2023, 2023, pp. 2575-2588.

Liu Z, Zhang L, Wu Z, Yu X, Cao C, Dai H, Liu N, Liu J, Liu W, Li Q, Shen D, Li X, Zhu D and Liu T (2024) Surviving ChatGPT in healthcare. Front. Radiol. 3:1224682. doi: 10.3389/fradi.2023.1224682

Sayin, I. B. Schlicht, N. V. Hong, S. Allievi, J. Staiano, P. Minervini, and A. Passerini, "MedSyn: Enhancing diagnostics with human-AI collaboration," arXiv preprint arXiv:2506.14774, 2025.

Skulmoski, G. J. (2022). Shields up: Cybersecurity project management. Bond University Research Portal. https://research.bond.edu.au/en/publications/shields-up-cybersecurity-project-management-2/

# Appendix A: Meeting Minutes

Meeting 1: Initial Client Kickoff

- Date: 7 August 2026

- Attendees: Mohammad Hassan, Muhammad Daud Shafique, Atif Nisar (FAZ Australia)

- Topic: Project Introduction & Initial Scope

- Notes: This meeting occurred prior to the full group formation. Only two members were present. The meeting covered the high-level concept of the MedTalk Verification Engine. However, specific technical expectations and project scope remained unclear due to the partial team attendance and initial confusion on both sides.

Meeting 2: Full Team Formation & Internal Planning

- Date: 11 August 2026

- Attendees: Aarju Pradhan, Avash Gharti Magar, Mohammad Hassan, Muhammad Daud Shafique

- Topic: Group Formation, Project Setup, and Task Allocation

- Notes: Aarju and Avash officially joined the project which completed the group. The full team reviewed the Assessment 1 brief and the FAZ Australia Starter Kit.

Action Items:

- Send a formal follow-up email to Atif Nisar to clarify the project scope now that the team is fully formed.

- Aarju to officially set up the Jira project board and GitHub repository.

- Divide Assessment 1 deliverables: Aarju (Weeks 1 & 2), Avash (Week 3), Hassan (Week 4), Daud (Week 5).

Meeting 3: Draft Review and Final Assembly Planning

- Date: 18 August 2026

- Attendees: Aarju Pradhan, Avash Gharti Magar, Mohammad Hassan, Muhammad Daud Shafique

- Topic: Progress Check and Peer Review

- Notes: The team reviewed the progress of the report. The drafts for Weeks 1 through 5 were finalized by all members. We also discussed the remaining work required for Part B (Individual Reflections) to ensure everything is ready for submission.

Action Items:

- All members to finalize their individual reflections.

- Aarju to compile all sections, format the final Word document, and ensure the Jira and GitHub links are included on the title page before the final submission.

# Appendix B: Diagram

Figure 1: Proposed System Context Diagram for the Verification Engine (adapted from FAZ Australia Starter Kit).

# Appendix C: Interview Notes

Interview Notes (Meeting 1: Client Kickoff Summary):

- Interviewee: Atif Nisar (Client Sponsor, FAZ Australia)

- Interviewers: Hassan and Daud (prior to full team formation)

- Summary: The initial project discussion focused on the main problems with the MedTalk system. The AI scribe sometimes hallucinates facts or leaves out important clinical details. The client confirmed the business need for a standalone tool to compare the AI-generated notes against the original transcripts. Because the full team was not yet formed and time was limited, detailed technical requirements were not finalized during this interview. The team agreed to rely on the official FAZ Australia Starter Kit document to gather the remaining system requirements.

# Appendix D: Result

Results: Not Applicable. Stage 1 focuses exclusively on system analysis and design. System testing and metric results (precision and recall) will be generated during Stage 2 (Implementation) in next Semester.